پناه (Panah) — پلتفرم مدیریت بحران و هماهنگی داوطلبان

Volunteer Crisis Management Platform

Project Charter

Formal authorization to execute the Panah platform delivery

| Document ID | PANAH-PC-001 |
| --- | --- |
| Version | 1.0.0 |
| Date | 2026-07-16 |
| Status | Approved for Delivery |
| Classification | Internal — Enterprise / Government Deliverable |
| Vendor / Author | Investica Group |
| Standards Alignment | IEEE / ISO aligned |

This document is derived from the production source code, configuration, and operational architecture of the Panah platform.

# 1. Document Control

## 1.1 Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0.0 | 2026-07-16 | Documentation Team | Initial baseline from source-of-truth codebase |

## 1.2 Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Investica Leadership |  |  |
| Technical Architect | Platform Architecture |  |  |
| Quality Assurance | QA Lead |  |  |

# 2. Table of Contents

Note: In Microsoft Word, right-click the TOC field and select “Update Field” to refresh page numbers after opening.

# 3. Purpose

This Project Charter authorizes delivery of the Volunteer Crisis Management Platform (Panah / پناه), an enterprise web system for coordinating volunteers during disasters through missions, applications, assignments, reports, tickets, and notifications.

# 4. Business Need

Emergency response organizations require a single source of truth to register volunteers, publish field missions, review applications, assign people, track progress, and audit actions. Manual spreadsheets and ad-hoc messaging do not scale under crisis load.

# 5. Project Description

Web application with React SPA and Django REST API

Role-based access: Admin, Coordinator, Volunteer

Disaster → Mission → Application → Assignment → Report lifecycle

In-app notifications, tickets/messaging, audit logging

Dockerized deployment with PostgreSQL, Redis, Nginx, Celery

# 6. Objectives

Enable volunteer self-registration with skills and active status

Enable staff to create, publish, and operate missions

Enable volunteers to apply and complete assignments

Provide coordinator-scoped operational dashboards

Ensure security via JWT, RBAC, Argon2, and audit trails

# 7. High-Level Scope

| In Scope | Out of Scope (v1) |
| --- | --- |
| Mission & volunteer operations | Native mobile apps |
| Tickets & notifications | GIS routing / fleet logistics |
| Reports & finished mission summaries | Multi-tenant SaaS billing |
| Admin RBAC & audit | Offline-first field sync |

# 8. Key Stakeholders

| Stakeholder | Interest | Influence |
| --- | --- | --- |
| Investica Group / Sponsor | Delivery & brand | High |
| Platform Admin | Governance & security | High |
| Coordinators | Field operations | High |
| Volunteers | Participation & clarity | Medium |
| DevOps / Engineering | Stability & maintainability | High |

# 9. Milestones

| Milestone | Outcome |
| --- | --- |
| M1 Architecture baseline | Stack, RBAC, Docker compose |
| M2 Core domain | Disasters, missions, applications |
| M3 Collaboration | Tickets, notifications, reports |
| M4 Role UX | Coordinator dashboard & mine filters |
| M5 Hardening | Docs, seeds, ops runbooks |

# 10. Budget & Authority

Delivery is owned by Investica Group. The Project Sponsor approves scope changes. Technical authority resides with the Solution Architect and Engineering Lead.

# 11. Constraints & Assumptions

Persian RTL UI is a primary UX requirement

PostgreSQL and Redis are mandatory infrastructure dependencies

Public volunteer registration is allowed without prior admin approval (auto-active)

Coordinator dashboards are scoped to assigned missions

Figure 1 — Capability mind map for Panah

# 12. References

IEEE 29148:2018 — Systems and software engineering — Life cycle processes — Requirements engineering

ISO/IEC/IEEE 42010:2022 — Software, systems and enterprise — Architecture description

UML 2.5 — Unified Modeling Language

BPMN 2.0 — Business Process Model and Notation

C4 Model — Context, Containers, Components, Code (Simon Brown)

OWASP ASVS 4.0 — Application Security Verification Standard

OWASP Top 10 (2021)

REST API Design Rulebook / OpenAPI 3 Specification

Django 5.2 Documentation / Django REST Framework

React 19 Documentation / Material UI v6

PostgreSQL 17 Documentation

Panah Platform Source Code Repository (current workspace)

Panah README.md and docker-compose.yml