پناه (Panah) — پلتفرم مدیریت بحران و هماهنگی داوطلبان

Volunteer Crisis Management Platform

Risk Register

| Document ID | PANAH-RR-001 |
| --- | --- |
| Version | 1.0.0 |
| Date | 2026-07-16 |
| Status | Approved for Delivery |
| Classification | Internal — Enterprise / Government Deliverable |
| Vendor / Author | Investica Group |
| Standards Alignment | IEEE / ISO aligned |

This document is derived from the production source code, configuration, and operational architecture of the Panah platform.

# 1. Document Control

## 1.1 Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0.0 | 2026-07-16 | Documentation Team | Initial baseline from source-of-truth codebase |

## 1.2 Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Investica Leadership |  |  |
| Technical Architect | Platform Architecture |  |  |
| Quality Assurance | QA Lead |  |  |

# 2. Table of Contents

Note: In Microsoft Word, right-click the TOC field and select “Update Field” to refresh page numbers after opening.

# 3. Risk Register

| ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Privilege creep across roles | M | H | Seed sync removes extra perms; review RBAC |
| R-02 | Coordinator sees org-wide noise | M | M | Scoped dashboard + mine filter |
| R-03 | Token theft | L | H | Short JWT, refresh rotation, Redis blacklist |
| R-04 | Data loss | L | H | Postgres volumes + backup strategy |
| R-05 | Email delivery failure | M | L | Mailhog in dev; SMTP config in prod |
| R-06 | Incomplete documentation | M | M | This DOCS package |

Figure 1 — Delivery phases (risk context)

# 4. References

IEEE 29148:2018 — Systems and software engineering — Life cycle processes — Requirements engineering

ISO/IEC/IEEE 42010:2022 — Software, systems and enterprise — Architecture description

UML 2.5 — Unified Modeling Language

BPMN 2.0 — Business Process Model and Notation

C4 Model — Context, Containers, Components, Code (Simon Brown)

OWASP ASVS 4.0 — Application Security Verification Standard

OWASP Top 10 (2021)

REST API Design Rulebook / OpenAPI 3 Specification

Django 5.2 Documentation / Django REST Framework

React 19 Documentation / Material UI v6

PostgreSQL 17 Documentation

Panah Platform Source Code Repository (current workspace)

Panah README.md and docker-compose.yml